COMPLETION CHECKLIST

Acquisition of Kingsmoor House, 40-46 Wellington Street, Leeds LS1 2DE

AWC Kingsmoor Propco Limited (Buyer) — WC-00207 — Completion: 1 May 2026

## A. Pre-exchange

| Item | Responsible | Status |
| --- | --- | --- |
| Contract for sale approved and engrossed (v3 agreed) | WC / Marlowe Greaves | Done 20 Mar |
| Report on title issued to client | WC (JO/EM) | Done 18 Mar |
| Searches received and clear (local, drainage, chancel, environmental) | WC (EM) | Done |
| Buyer SPV incorporated (AWC Kingsmoor Propco Limited) | WC / client | Done, co. 15102884 |
| Buyer VAT registration and option to tax notified (TOGC) | Client / advisers | Done 12 Mar |
| Deposit funds (£1,415,000) confirmed in place | Client (Finance) | Confirmed |

## B. Exchange (27 March 2026)

| Item | Responsible | Status |
| --- | --- | --- |
| Contracts exchanged by telephone (Law Society Formula B) | WC / Marlowe Greaves | Exchanged 27 Mar |
| Deposit transferred to Seller's solicitors (stakeholder) | WC | Sent 27 Mar |
| Buyer's signed contract sent to Seller's solicitors | WC | Done |

## C. Completion (1 May 2026)

| Item | Responsible | Status |
| --- | --- | --- |
| Completion statement agreed | WC / Marlowe Greaves | Agreed 24 Apr |
| Balance of price less deposit and retention (£12,690,000) transferred | WC | Pending |
| Retention of £45,000 held by WC as stakeholder (rent review) | WC | Pending |
| Executed TR1 received | Marlowe Greaves | Pending |
| Assignments of rent deposit deeds (Meridian, Halcyon) received | Marlowe Greaves | Pending |
| Notices to tenants of assignment of reversion prepared | WC (EM) | Drafted |
| Keys, management records and service-charge information handed over | Seller / managing agent | Pending |
| Apportioned rents and service charge accounted for | WC | Per statement |

## D. Post-completion

| Item | Responsible | Status |
| --- | --- | --- |
| SDLT return submitted and SDLT paid (£697,000) | WC (EM) | Within 14 days |
| Application to register transfer at HM Land Registry (AP1) | WC | Within priority period |
| Notices to tenants served; rent redirection | WC / managing agent | On completion |
| Release retention after rent review (3 months) | WC | By 1 Aug 2026 |
| Completion statement and file to client | WC (JO) | Post-registration |