ASHFIELD DYNAMICS LIMITED v MARWICK DRIVES LIMITED

Claim No. BL-2025-000412

CHRONOLOGY

Prepared by Whitfield Carter LLP. This chronology is for case-management purposes and is not agreed.

| Date | Event |
| --- | --- |
| 14 Mar 2024 | Claimant issues purchase order PO-AD-4471 for 60 MD-450 units at £3,150 each (£189,000). |
| 18 Mar 2024 | Defendant acknowledges order; Contract formed. |
| 24 Apr – 11 Jun 2024 | Units delivered. |
| Jun – Aug 2024 | Units installed into the Linevue conveyor line. |
| 2 Sep 2024 | Linevue line commissioned and handed over to Halcyon Retail Group. |
| 17 Sep 2024 | First Unit failure. |
| Sep 2024 – Jan 2025 | Progressive failures; 41 of 60 Units fail within Warranty period. |
| 8 Nov 2024 | Claimant instructs Renshaw Drive Engineering Consultants to investigate. |
| 20 Dec 2024 | Renshaw preliminary findings: undersized output bearing; incorrect case-hardening of bevel pinion. |
| 10 Jan 2025 | Claimant pays Halcyon Retail Group £95,000 liquidated damages for line downtime. |
| 21 Jan 2025 | Whitfield Carter LLP engaged. |
| 28 Jan 2025 | Letter before action sent to Defendant. |
| 18 Feb 2025 | Pemberton Rowe LLP respond on behalf of Defendant, denying liability. |
| 11 Apr 2025 | Claim Form and Particulars of Claim issued (Claim No. BL-2025-000412). |
| 19 May 2025 | Defence served. |
| 26 Jun 2025 | Exchange of witness statements (Voss for Claimant). |
| 12 Sep 2025 | Exchange of expert reports. |
| 6 Nov 2025 | Mediation. |
| 21 Nov 2025 | Settlement; Tomlin order agreed (£295,000). |