Brightwater Analytics Limited v Caldervale Underwriting Limited

Claim No. CL-2026-000148 — Agreed Chronology

| Date | Event | Source |
| --- | --- | --- |
| 2 May 2024 | Polaris Agreement executed (3-year term; £420k p.a. licence; £180k implementation fee in 2 milestones). | Agreement |
| May–Sep 2024 | Implementation project delivered. | Project records |
| 11 Sep 2024 | Go-Live Acceptance Certificate signed by R. Aldous. | Acceptance Certificate |
| 12 Sep 2024 | Milestone 2 invoice (£90,000) raised — remains unpaid. | Invoice INV-2024-0915 |
| Feb 2025 | Defendant acquired; new analytics team appointed. | WS Okafor §7 |
| 18 Mar 2025 | Defendant’s first “availability” email. | Email |
| 14 Jun 2025 | Outage attributed by Defendant to Platform (Claimant: Defendant SSO failure). | Email; monitoring |
| 16 Jun 2025 | Defendant availability complaint. | Email |
| 30 Sep 2025 | Further Defendant availability complaint. | Email |
| 17 Oct 2025 | Defendant purports to terminate with immediate effect. | Termination letter |
| 14 Nov 2025 | Letter before Action; Claimant accepts repudiation. | LBA |
| 19 Jan 2026 | Claim issued (CL-2026-000148); Particulars served. | Particulars |
| 13 Feb 2026 | Defence served. | Defence |
| 6 Mar 2026 | Reply served. | Reply |
| 19 Mar 2026 | CMC; directions to trial. | CMC Order |