IN THE HIGH COURT OF JUSTICE

BUSINESS AND PROPERTY COURTS OF ENGLAND AND WALES

COMMERCIAL COURT (KBD)

Claim No. CL-2026-000204

B E T W E E N :

CASPIAN TECHNOLOGIES LIMITED

Claimant

- and -

HARBURN UTILITIES PLC

Defendant

Chronology

(Agreed neutral chronology prepared for the case management conference)

| Date | Event | Source / Reference |
| --- | --- | --- |
| Nov 2023 | Harburn approaches Caspian; procurement begins | [B/12] |
| Jan 2024 | Proof-of-concept exercise completed successfully | [B/18] |
| 04/03/2024 | Master SaaS Agreement signed (3-year initial term) | [A/4] |
| 01/04/2024 | Effective Date; Year 1 subscription due | [A/52] |
| 12/06/2024 | Platform released for user-acceptance testing | [B/30] |
| 01/07/2024 | Go-Live; Acceptance Certificate signed by F. Drummond | [A/74] |
| 05/07/2024 | Implementation final 50% invoice INV-2024-0733 raised (£60k) | [C/3] |
| Jul 24–Jun 25 | Availability ≥ 99.83% every month; no service-credit claims | [D/96–115] |
| 14/02/2025 | SCADA ingest connector invoice INV-2025-0061 (£45k) | [C/7] |
| 31/03/2025 | Q1 professional-services invoice INV-2025-0218 (£24k) | [C/9] |
| 01/04/2025 | Year 2 subscription invoice INV-2025-0412 (£540k) | [C/1] |
| Q2 2025 | Harburn announces group cost-reduction; merger collapses | [E/2] |
| Jul 2025 | Planned-maintenance window; SCADA re-auth after Harburn API key rotation | [D/118] |
| 08/08/2025 | Harburn purports to terminate for material breach (Sturrock letter) | [F/120] |
| 01/09/2025 | Caspian accepts repudiation; Agreement ended | [F/124] |
| 16/10/2025 | Letter before action sent to Harburn | [G/130] |
| 13/11/2025 | Harburn’s response denying liability, intimating counterclaim | [G/140] |
| 24/02/2026 | Claim Form and Particulars of Claim issued (CL-2026-000204) | [H/1] |
| 27/03/2026 | Defence and Counterclaim served | [H/40] |
| 08/05/2026 | Case management conference; directions to trial | [H/60] |

Whitfield Carter LLP — Solicitors for the Claimant. Ref: SW/JO/CASP-204.