# SCHEDULE 1 — STATEMENT OF WORK

# 1. Platform description

Caspian Atlas is a multi-tenant, cloud-hosted carbon-accounting platform providing: organisation-wide greenhouse-gas inventory (Scopes 1, 2 and 3); supplier-level emissions analytics; scenario modelling and reduction-target tracking; and automated reporting aligned to the GHG Protocol and applicable disclosure frameworks.

# 2. Modules provisioned

- Carbon Inventory (Scopes 1–3)

- Supply-Chain (Scope 3) Analytics with Emissions Data

- Reduction Pathways & Target Tracking

- Disclosure Reporting Pack (CSRD/SECR-ready exports)

- Data Connectors: SAP, NetSuite and CSV ingestion

# 3. Onboarding and implementation

Onboarding runs for an estimated 10 weeks from kick-off and comprises the work streams below. The one-off onboarding fee is £60,000.

| Phase | Activities | Output |
| --- | --- | --- |
| Discovery (Wk 1–2) | Data-source mapping, ERP connector scoping, user provisioning plan | Onboarding plan signed off |
| Build (Wk 3–6) | Connector configuration, historical data load (2 baseline years), emissions-factor mapping | Configured tenant |
| Validate (Wk 7–8) | Baseline footprint reconciliation, user acceptance testing | UAT sign-off |
| Go-Live (Wk 9–10) | Production cutover, admin training (2 sessions), hypercare | Go-Live confirmation |

# 4. Customer responsibilities

- Nominate a project sponsor and a data lead

- Provide timely access to source systems and supplier spend data

- Complete user acceptance testing within 10 business days of release

Target Go-Live Date: 9 February 2026.