PROJECT SKYLARK – TECHNOLOGY TRANSFER PLAN

Schedule 2 implementation plan (post-completion)

This plan sets out how Halstead Aerospace Limited will transfer the Licensed Know-How to Caldera Mobility Systems plc following completion of the Patent and Technology Licence Agreement, within the 30-day period required by clause 3.1.

1.	Scope

Transfer comprises the RapidCure cure-cycle parameter set, heated-tooling design specifications, in-process QA/NDT protocols, work instructions WI-RC-001 to WI-RC-024, and the validation data package, each as listed in Schedule 2 to the Licence.

2.	Phasing

| Phase | Activity | Timing | Halstead lead |
| --- | --- | --- | --- |
| 1 | Secure data-room handover of documentation | Days 1–10 | Dr Priya Saxena |
| 2 | On-site process walkthrough at Cranfield | Days 11–20 | Helen Forsythe |
| 3 | First-article cure trial witnessed by Caldera QA | Days 21–30 | Dr Priya Saxena |
| 4 | Technical assistance (40 person-days, Year 1) | Months 1–12 | Halstead engineering |

3.	Acceptance

Transfer will be treated as complete on Caldera’s successful first-article cure trial producing a laminate meeting the equivalence criteria in the validation data package. Any technical assistance beyond the 40 free person-days will be charged at £1,250 per person-day under clause 3.2.