IN THE HIGH COURT OF JUSTICE

BUSINESS AND PROPERTY COURTS OF ENGLAND AND WALES

TECHNOLOGY AND CONSTRUCTION COURT (KBD)

Claim No. HT-2025-000418

B E T W E E N:

HARROW PRECISION ENGINEERING LIMITED

Claimant

- and -

BREVDALE CASTINGS LIMITED

Defendant

CHRONOLOGY

Prepared by the Claimant for the Case Management Conference. References are to the trial bundle (TB).

| Date | Event | Ref |
| --- | --- | --- |
| 4 Oct 2022 | Harrow supplier audit of Brevdale foundry; Brevdale approved. | TB/12 |
| 16 Nov 2022 | Design-review meeting; machining sequence agreed with Brevdale. | TB/142 |
| 9 Jan 2023 | Supply Agreement executed (part nos HPE-PH-220 / HPE-PH-340). | TB/1 |
| 2023–Feb 2024 | Routine conforming deliveries under the Supply Agreement. | TB/55 |
| 4 Mar – 21 Jun 2024 | 1,840 castings delivered against POs 7741–7796 (£611,200). | TB/61 |
| May 2024 | First field reports of weeping / pressure loss from HX units. | TB/96 |
| 1 Aug 2024 | Wraysbury Materials Laboratory instructed to examine castings. | TB/180 |
| 26 Sep 2024 | Wraysbury report: 312/400 (78%) fail acceptance level 2. | TB/188 |
| 2 Oct 2024 | Harrow board approves field recall of 214 delivered units. | TB/210 |
| 14 Oct 2024 | Letter of claim sent to Brevdale. | TB/230 |
| 13 Nov 2024 | Brevdale’s letter of response denying liability. | TB/241 |
| 11 Feb 2025 | Claim Form and Particulars of Claim issued (HT-2025-000418). | TB/250 |
| 9 Apr 2025 | Defence served. | TB/270 |
| 2 May 2025 | Reply served. | TB/288 |
| 21 May 2025 | Case Management Conference; directions to trial. | TB/300 |