PROJECT EMBER — COMPLETION CHECKLIST

Acquisition of Ashby House, 40 Curzon Street, London W1J 7TL

Buyer: Marchwood Property Group Limited  ·  Seller: Westmoreland Property Holdings Limited

Target exchange: 30 April 2026  ·  Target completion: 15 May 2026  ·  Updated 28 April 2026

WC = Whitfield Carter LLP (Buyer's solicitors); PV = Pendle Voss LLP (Seller's solicitors); MPG = Marchwood Property Group Limited; HMLR = HM Land Registry.

A. Pre-exchange

| # | Document / step | Responsibility | Status |
| --- | --- | --- | --- |
| A1 | Report on title to client and sign-off | WC / MPG | Done — 22 Apr 2026 |
| A2 | Searches received and reviewed (local, drainage, environmental, chancel, LLC1/CON29) | WC | Done |
| A3 | CPSE.1 replies and supplemental replies agreed | WC / PV | Done — 9 Apr 2026 |
| A4 | Tenancy schedule and lease bundle verified against title | WC | Done |
| A5 | Sale contract agreed and engrossed (SCPC 3rd edn 2018) | WC / PV | Agreed v3 — 28 Apr 2026 |
| A6 | TR1 form agreed | WC / PV | Agreed |
| A7 | Rent deposit deed agreed; tenant notices drafted | WC / PV | Agreed |
| A8 | VAT/TOGC: Buyer VAT registration confirmed; option to tax notified to HMRC | MPG / WC | Option notified 24 Apr; awaiting HMRC ack |
| A9 | Capital allowances s.198 election value agreed (£1) | WC / PV | Agreed |
| A10 | Board resolution of MPG approving acquisition and authorising signatories | MPG | Done — 27 Apr 2026 |
| A11 | Deposit funds (£2,475,000) in WC client account | MPG / WC | Cleared 29 Apr 2026 |
| A12 | Buildings insurance: noted interest / new policy arranged from completion | MPG | In hand |

B. Exchange

| # | Document / step | Responsibility | Status |
| --- | --- | --- | --- |
| B1 | Exchange of contracts (telephone, Law Society Formula B) | WC / PV | To do — 30 Apr 2026 |
| B2 | Deposit (10%) released to PV as stakeholder | WC | On exchange |
| B3 | Memorandum of exchange recorded on both files | WC / PV | On exchange |

C. Pre-completion

| # | Document / step | Responsibility | Status |
| --- | --- | --- | --- |
| C1 | Completion statement agreed (price, apportionments, retentions, deposits) | WC / PV | Draft circulated 28 Apr |
| C2 | Pre-completion searches: OS1 priority search at HMLR; bankruptcy/company search against Seller | WC | To do (within priority period) |
| C3 | Requisitions on title raised and replied to | WC / PV | To do |
| C4 | Completion funds requested from client / drawn under Pennine facility | MPG / WC | Balance £22,400,xxx per completion statement |
| C5 | Engrossed transfer (TR1) and rent deposit deed executed by both parties | WC / PV | To do |
| C6 | Authority to date documents on completion obtained from each party | WC / PV | To do |

D. Completion (15 May 2026)

| # | Document / step | Responsibility | Status |
| --- | --- | --- | --- |
| D1 | Completion monies sent to PV; confirmation of receipt | WC | On the day |
| D2 | Transfer dated and released; title deeds/documents released to WC | PV / WC | On the day |
| D3 | Keys / management information released; managing agent notified | PV / MPG | On the day |
| D4 | Apportioned sums and retentions dealt with per completion statement | WC / PV | On the day |

E. Post-completion

| # | Document / step | Responsibility | Status |
| --- | --- | --- | --- |
| E1 | Notices to tenants of change of landlord and (where relevant) rent deposit holder | WC | Within 5 working days |
| E2 | SDLT return filed and SDLT (£1,227,000) paid; SDLT5 certificate obtained | WC | Within 14 days |
| E3 | Application to register transfer at HMLR (AP1) within OS1 priority period | WC | Within priority period |
| E4 | Service charge retention (£125,000) held pending reconciliation | WC | Per retention deed |
| E5 | Completed title registered; updated official copies sent to client; file closed | WC | On registration |