PROJECT WESTCLIFF

COMPLETION CHECKLIST — BUYER

Acquisition of Westcliff House, 14–18 Forbury Road, Reading RG1 3JH

Matter: WC-00155 (Marchwood Property Group Limited)

Target completion: 11 April 2025

# A. Pre-exchange

- Engagement letter signed and returned — DONE (17 Jan 2025).

- Heads of terms agreed (subject to contract) — DONE (22 Jan 2025).

- Searches ordered and returned (local, drainage, environmental) — DONE.

- CPSE.1 and supplemental replies received and reviewed — DONE (21 Feb 2025).

- Outstanding enquiry 14 (Greenline rent-review memorandum) — TO RESOLVE before exchange.

- Report on title approved by client — DRAFT issued 28 Feb; final to follow.

- Contract approved and engrossed; transfer (TR1) agreed.

- Buyer board resolution to acquire — to be passed.

- Source of funds verified; deposit funds in place (£845,000).

# B. Exchange

- Exchange contracts (telephone, Law Society Formula B).

- Pay 10% deposit to Seller’s solicitors as stakeholder.

- Diarise completion date and SDLT/registration deadlines.

# C. Pre-completion

- Bankruptcy and OS1 priority search at HM Land Registry — obtain priority period.

- Company search against the Seller; confirm no winding-up or charge issues.

- Obtain Clydesford Bank discharge undertaking for the registered charge.

- Agree completion statement and apportionments with Seller’s solicitors.

- Tenant notices of assignment / authority-to-pay-rent letters prepared.

- Confirm buildings insurance in place from completion.

# D. Completion

- Transfer completion monies (balance of price as adjusted).

- Receive executed TR1, title deeds, leases and management information.

- Receive rent authority letters and service-charge records.

# E. Post-completion

- File SDLT return and pay SDLT (£406,500) within 14 days.

- Apply to register transfer at HM Land Registry within the priority period.

- Serve notices on tenants of the change of landlord and rent-payment details.

- Diarise Caldwell Brooke 2024 rent review and Forbury year-5 break.

- Report to client on completion and close the file.