MARLDALE AGGREGATES v CRAYFORD PLANT ENGINEERING

CHRONOLOGY OF KEY EVENTS

Prepared by Whitfield Carter LLP – Our ref TG/WC-00182

| Date | Event | Reference |
| --- | --- | --- |
| March 2024 | Marldale approaches Crayford; throughput requirement of 320 t/h made known. | OM1/2 |
| 14 June 2024 | Supply Agreement signed for CPE C-900, price £1,185,000 + VAT. | C1 |
| 19 Aug 2024 | Plant delivered and commissioned at Hartle Edge quarry. | C4 |
| 10 Sep 2024 | First jaw/bearing failure (~190 operating hours). | Diary tab 3 |
| 7 Oct 2024 | Second bearing/toggle failure. | Diary tab 3 |
| 22 Nov 2024 | Third bearing/toggle failure. | Diary tab 3 |
| 17 Nov 2024 | 90-day reliability period expires (per Defendant); retention disputed. | Defence ¶9 |
| 17 Dec 2024 | Final retention instalment (£142,500) falls due per Defendant; withheld. | Defence ¶9 |
| 14 Jan 2025 | Secondary screen drive shears. | Diary tab 3 |
| 31 Jan 2025 | Cumulative downtime reaches 41 working days. | SoL |
| 13 Feb 2025 | Whitfield Carter instructed; engagement letter issued. | File |
| 28 Feb 2025 | Letter of Claim sent under TCC Protocol. | File |
| 9 Apr 2025 | Particulars of Claim served. | Court file |
| 14 May 2025 | Defence and Counterclaim served. | Court file |
| 1 Jul 2025 | Counsel's advice on merits and quantum. | Advice |