Maybrook Aggregates Limited v Helmsworth Plant Hire Limited

Claim No. HT-2026-000142 – CHRONOLOGY

Prepared by Whitfield Carter LLP – for internal use and disclosure

| Date | Event |
| --- | --- |
| 6 Feb 2025 | Helmsworth written quotation and technical data sheet issued (throughput 320 t/h; “fit for continuous quarry duty”). |
| 14 Mar 2025 | Plant Hire and Supply Agreement signed. Hire £18,500/month; 36-month term. |
| 31 Mar 2025 | HelmCrush HC-450 (HC450-2231) delivered and commissioned at Aldforth quarry. |
| 22 Apr 2025 | Primary jaw-crusher toggle bearing fails. Plant out of service 9 working days. |
| 2 May 2025 | Maybrook reports failure pattern to Helmsworth; demands inspection. |
| 19 May 2025 | Main screen deck cracks. Stoppage 11 working days. |
| 2 Jun 2025 | Helmsworth offers replacement screen unit free of charge (later disputed). |
| 24 Jun 2025 | Screen drive bearing seizes. Stoppage 14 working days. |
| 28 Jul – 21 Aug 2025 | Jaw crusher main-shaft bearing catastrophic failure; crusher assembly replaced. Out of service 25 working days. |
| 3 Sep 2025 | Maybrook notifies Helmsworth of intention to claim; production losses crystallise (~£1.42m). |
| 9 Oct 2025 | Whitfield Carter engaged. |
| 18 Nov 2025 | Letter of Claim (Pre-Action Protocol) sent to Helmsworth. |
| 16 Dec 2025 | Helmsworth’s Protocol response received (liability denied; misuse alleged). |
| 14 Jan 2026 | Particulars of Claim issued in the TCC (Claim No. HT-2026-000142). |
| 19 Feb 2026 | Defence served. |
| 12 Mar 2026 | Reply served. |
| 14 Apr 2026 | Expert report of D. Penrith served (single joint expert direction pending). |
| 8 May 2026 | Case Management Conference; directions and trial window set. |