PROJECT NORTHWIND

COMPLETION CHECKLIST AND DOCUMENT INDEX

Licence of the Helmsman platform — Penrose Robotics Limited / Wexbourne Retail Group Limited

Target completion: 12 January 2026

Prepared by: Whitfield Carter LLP (SJW/JO/Northwind/00141)

# A. Conditions to completion

| # | Item | Responsibility | Status |
| --- | --- | --- | --- |
| A1 | Board approval — Penrose Robotics Limited | Penrose / WC | Done (8 Jan 2026) |
| A2 | Board approval — Wexbourne Retail Group Limited | Wexbourne / Birchall Stone | Done (9 Jan 2026) |
| A3 | Confirmatory FTO & IP review | WC / Hartington IP | Done (19 Dec 2025) |
| A4 | Confirmatory IP assignments from early contractors | Penrose | Outstanding — pre-completion |
| A5 | Agreement of final commercial terms (side letter) | WC / Birchall Stone | Done |

# B. Documents to be executed at completion

| # | Document | Signatories | Format |
| --- | --- | --- | --- |
| B1 | Patent and Software Licence Agreement | Penrose (1 director) / Wexbourne (1 director) | Executed PDF |
| B2 | Source Code Escrow Agreement | Penrose / Wexbourne / Hexlock Escrow | 3-party, PDF |
| B3 | Side Letter (early-adopter pricing) | Penrose CEO / Wexbourne CEO | Counterpart |
| B4 | Confirmatory contractor IP assignments | Contractors / Penrose | Short-form deeds |

# C. Post-completion steps

| # | Step | Owner | Deadline |
| --- | --- | --- | --- |
| C1 | Deposit Helmsman source code with escrow agent | Penrose | Within 30 days |
| C2 | Make Licensed Software available for download | Penrose | Within 10 Business Days |
| C3 | Pay up-front licence fee (£3.2m + VAT) | Wexbourne | Within 30 days |
| C4 | Begin Phase 1 implementation (Northampton FC) | Both | Per implementation plan |
| C5 | File completion bible / update matter file | WC | Within 14 days |

Note: Item A4/B4 (confirmatory contractor IP assignments) flagged in the FTO review of 19 December 2025 must be obtained before the licence is dated. Completion may proceed on receipt of executed deeds.