Whitfield Carter LLP

22 Bishopsgate, London EC2N 4BQ  ·  www.whitfieldcarter.com

COMPLETION CHECKLIST — PROJECT REDWOOD

Acquisition of Kingsgate House, 14–18 Farringdon Road, London EC1M 3HE

Buyer: Thornbury Properties Limited  ·  Seller: Belvedere Estates Limited  ·  Ref WC-00108

Exchange: 17 April 2026   ·   Completion: 15 May 2026   ·   Purchase price: £18,500,000

| # | Step / document | Responsible | Status / date |
| --- | --- | --- | --- |
| A. Pre-exchange |  |  |  |
| 1 | Engagement letter signed; AML / source-of-funds checks completed | WC (JO/EM) | Done 12 Feb |
| 2 | Heads of terms agreed (subject to contract) | WC (JO/EM) | Done 12 Feb |
| 3 | Contract pack received and reviewed (official copies, leases, replies to CPSE.1) | WC (JO/EM) | Done 18 Mar |
| 4 | Searches commissioned and reviewed (local, drainage & water, environmental, chancel) | WC (JO/EM) | Done 20 Mar |
| 5 | Report on title to client | WC (JO/EM) | Done 24 Mar |
| 6 | Contract negotiated; v2 redline from seller's solicitors incorporated | WC (JO/EM) / Seller's sol. (MG) | Done 26 Mar |
| 7 | Board approval of acquisition and authority to execute | Client | Done 15 Apr |
| 8 | TOGC position confirmed; buyer VAT registration and option to tax in place | WC (JO/EM) / Client | Done 16 Apr |
| 9 | Deposit funds (£1,850,000) cleared and available | Client | Done 16 Apr |
| 10 | Contract and TR1 approved as to form; engrossments prepared | WC (JO/EM) / Seller's sol. (MG) | Done 16 Apr |
| B. Exchange — 17 April 2026 |  |  |  |
| 11 | Exchange of contracts (Law Society Formula B) | WC (JO/EM) / Seller's sol. (MG) | Done 17 Apr |
| 12 | Deposit of £1,850,000 paid to seller's solicitors as stakeholder | WC (JO/EM) | Done 17 Apr |
| 13 | Risk passes to buyer; buildings insurance arranged from exchange | Client | Done 17 Apr |
| 14 | Diarise completion date (15 May 2026) and notice periods | WC (JO/EM) | Done 17 Apr |
| C. Pre-completion |  |  |  |
| 15 | Pre-completion searches: Land Registry priority (OS1) and Companies / bankruptcy (K15) | WC (JO/EM) | Done 8 May |
| 16 | Requisitions on title raised and replied to | WC (JO/EM) / Seller's sol. (MG) | Done 8 May |
| 17 | Completion statement prepared and agreed (apportionments, insurance) | WC (JO/EM) / Seller's sol. (MG) | Done 11 May |
| 18 | Seller's solicitors' undertaking to discharge Crownbridge Bank plc charge (DS1) | Seller's sol. (MG) | Agreed form |
| 19 | Rent deposit deeds (£23,750 and £63,800): assignment / notices prepared | WC (JO/EM) | Done 12 May |
| 20 | Completion monies (balance £16,537,107.69) requested from client in cleared funds | WC (JO/EM) / Client | Done 13 May |
| 21 | SDLT return (SDLT1) prepared for submission | WC (JO/EM) | Drafted |
| D. Completion — 15 May 2026 |  |  |  |
| 22 | Confirm priority search valid and completion monies received | WC (JO/EM) | Done 15 May |
| 23 | Send completion monies (balance, plus insurance apportionment, less deposit) to seller's solicitors | WC (JO/EM) | Done 15 May |
| 24 | Release of executed TR1 and title documents; completion confirmed by telephone (Code for Completion) | WC (JO/EM) / Seller's sol. (MG) | Done 15 May |
| 25 | Date the transfer and contract; seller's solicitors account for deposit and interest | WC (JO/EM) / Seller's sol. (MG) | Done 15 May |
| E. Post-completion |  |  |  |
| 26 | Submit SDLT return and pay SDLT (£914,500) within 14 days | WC (JO/EM) | By 29 May |
| 27 | Apply to register transfer at HM Land Registry within priority period (by 5 June 2026) | WC (JO/EM) | By 5 Jun |
| 28 | Receive DS1 / electronic discharge of seller's charge and update register | WC (JO/EM) | Pending |
| 29 | Serve notices of assignment of the reversion on all six tenants | WC (JO/EM) / Managing agent | By 22 May |
| 30 | Hand over to managing agent; set up rent collection from June quarter | Client / Managing agent | In progress |
| 31 | Report to client on completion; close file and archive | WC (JO/EM) | Pending |

Key: WC = Whitfield Carter LLP (JO = James Osei, EM = Elena Marchetti); MG = Marlowe Greaves LLP (seller's solicitors); CL = client (Thornbury Properties); AG = managing agent.

Prepared by Elena Marchetti, Whitfield Carter LLP. Last updated 15 May 2026.