PRIVILEGED AND CONFIDENTIAL – LEGAL ADVICE

PROJECT HARBROOK – KEY ISSUES AND NEGOTIATION NOTE

Prepared for the client · 12 November 2025

| Field | Detail |
| --- | --- |
| To | Dr Helena Voss (CEO); Rohan Bhatt (CFO); Nadia Fenwick (General Counsel), Verdant Energy Systems Limited |
| From | James Osei, Whitfield Carter LLP |
| Re | BESSA with Harbrook Data Centres plc – open points ahead of the v2 mark-up |

This note summarises the four points on which Denham Lewis LLP (for Harbrook) have pushed back in their v2 comments, our recommended positions and the commercial trade-offs. It is privileged; please do not circulate outside the deal team.

## 1. Liability cap (clause 12.3)

Harbrook have proposed an aggregate cap of 150% of the Contract Price (i.e. c.£72.9m). Our drafting caps annual liability at 100% of the charges paid in the preceding 12 months, with an overall ceiling at the Contract Price and a 150% super-cap only for the wilful-default and IP carve-outs. We recommend holding the annual/12-month construct: it is the market position for long-term service agreements of this kind and protects Verdant against a single-year catastrophic exposure. We can offer to raise the overall ceiling wording to make clear it is the Contract Price (not a lower figure) as a concession that costs little.

## 2. Round-trip efficiency guarantee (clause 7.1 / Schedule 3)

Harbrook want the Guaranteed RTE raised from 87% to 88% and the RTE liquidated damages doubled. Engineering advises 87% is the reliable guaranteed figure for the LFP configuration; going to 88% would erode the margin materially. Recommend holding 87% but agreeing a modest increase to the RTE liquidated-damages rate (from £90,000 to £110,000 per 1% shortfall) capped as now at 5% of the Supply and Installation Price.

## 3. End-of-term retention (clause 7.3)

Harbrook seek 75% usable-energy retention at Year 10. Our position (70%) reflects the augmentation obligation in the LTSA; 75% would require additional augmentation capex over the term. Recommend holding 70% and pointing to the LTSA augmentation obligation as the mechanism that de-risks Harbrook.

## 4. Assignment / change of control (clause 16.1)

Harbrook want the right to novate the Agreement to a financing SPV or on a sale of the Sites without Verdant’s consent. Recommend permitting novation to a group company or genuine site-purchaser subject to the assignee assuming the payment covenants and to Verdant’s reasonable creditworthiness check, rather than an unconditional right.

## Recommendation

Concede points at the margins (RTE liquidated-damages rate; clarifying the Contract-Price ceiling; a controlled novation right) while holding the four core commercial protections. On that basis we expect to close the v2/v3 exchange and reach execution before the end of December in line with the programme.